Meeting Minutes No.1

Team name: Gamble

Meeting No: 1

Location: Online - Google Meet

Attending: Truong Ngoc Gia Hieu, Duong Nguyen Dang,

Huynh Trong Hieu, Pham Nguyen Minh Hoang

Meeting date: Monday (Feb 2nd, 2026)

Meeting start time: 19:30 p.m

| Issue | Discussion in brief | Outcome | Action: Name and Timeline |
| --- | --- | --- | --- |
| Assignment Requirement | Reviewing requirements on Student Canvas | Scope and project goals finalized | All: Feb 3rd |
| Report Structure | Sketching the TOC (Intro, Content, Conclusion, Ref) | Draft TOC (A, B, C, D) approved. | All - Feb 4th to Noon Feb 5th |
| Leadership & Roles | Assigning leader and vice leader | Gia Hieu (Leader), Trong Hieu (Vice) | All - Completed |
| Project Scheduling | Setting milestones via Gantt chart | Gantt chart for tracking | Gia Hieu - 23:00 Feb 6th |
| Documentation | Meeting minutes and contribution tracking | Weekly update system | Hoang & Dang - Weekly |

Actions in brief:

+ Requirement Analysis: All team members are tasked with reviewing the assignment requirements on Canvas to ensure full alignment by February 3rd.

+ Structural Planning: The team will collaborate to draft the Table of Contents, covering sections A through D, with a completion deadline of noon on February 5th

+ Leadership Assignment: Gia Hieu has been appointed as the Team Leader, while Trong Hieu will serve as the Vice Leader to oversee quality and supervision.

+ Project Scheduling: Gia Hieu is responsible for developing the Gantt chart to establish and control project milestones, due by 23:00 on February 6th.

+ Ongoing Documentation: Hoang will manage the weekly Meeting Minutes, and Dang will maintain the Team Assessment Contribution records to track member performance throughout the project..

Meeting closed at: 20:00 p.m

Next meeting time, date and location: